**CHITKARA UNIVERSITY**

**FORMATIVE ASSESSMENT-4**

PROJECT DETAILS TEMPLATE

|  |  |
| --- | --- |
| Group Name | **Team Number 10** |
| Project Title | FLORISTICS |
| Team Leader | Vishal Kanojia |
| Details of Work division | |  |  | | --- | --- | | **Student/rollno** | **Work / Role Allotted** | | Vishal Kanojia /2110991144 | Main Webpage. | | Vansh Aggarwal/2110991498 | Best Floras section and designing. | | Vaibhav /2110991484 | Attached webpage and designs. | |
| High level Approach to be followed:  ● Share the details in  points | * Project allows the user to look for various species of plants. * Informational cum Marketing website. * Completely organised in a single view. * Classification done properly. |
| Lower level Approach to be followed:  ● Share the details in  points | Through this project, we aim to provide a lucid way to gather useful information and purchase various varieties of plants on a single platform. All of this has been made with the help of HTML, CSS, Bootstrap, JavaScript. |
| Advantage of the project with applicability:   |  |  | | --- | --- | | Highlight the unique feature(s) | | | of the project if any |  | | * Online viewing of user information.   ● Quick and easy access.   * Purchase products easily. * Information and Marketing on single platform. |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Schedule for implementing the use case:  ● Share the Tentative Date of Completion of Expected Deliverables | |  |  | | --- | --- | | **Deliverable** | **Expected Date of Completion** | | Team Creation and project determination | 2 days | | Creating all in one view of website and basic layout | 7 days | | Making Website interactive using  Scripting | 5 days | | Organising various web pages and linking them | 4 days | | Designing Part | 8days | | Final touch and testing | 3days | | Total Days | 29 days | |
| Future scope of the project  ● Share the details in  points | In times to come, this project will include online form, database, and Web portal connected to a back-end server.  Few things we will add in future are-   1. Email confirmation upon joining us. 2. Shopping section made easier to use and add some new features. 3. Enhanced database to store more information and increase availability of plants. 4. Widespread of services. 5. Allowing users to suggest the needful. |

**DOCUMENT HISTORY:**

|  |  |
| --- | --- |
| Created By | Team Number 10 |
| Approved By | Ms. Mudita |
| Month of Creation | Jan, 2022 |